## Slide 1
Phase 1: Formation of Steering Committee | Phase 2: Data Acquisition & Preparation | Phase 3: Data analysis & competitive tendering | Phase 4: Implementation | Phase 5: Adjustment
Duration: as needed | Duration: 1 month | Duration: 1 year | Duration: variable per LGU | 
Formation of Steering Committee for each LGU | Mapping jeepney routes | Private companies are provided the data from GPS trackers | Add jeepney stops | Evaluation of stakeholders' opinions on implementation
 | Equipping majority of jeepneys with GPS trackers | Private companies submit proposals to route rationalization | Encourage consolidation Centralized fare system Integrate with Mobile Application | Adjustments as needed
 |  | Proposals are evaluated by a group of experts | Reducing environmental impact of fleet | 
 |  | Winners will be able to implement their plan | Implement private companies' plan module by module | 
Requirements: Defining purpose, objectives and membership | Requirements: Government and drivers/owners' approval | Requirements: Data & transparency in evaluation criteria for competitive tendering process | Requirements: Comprehensive and clear plan | Requirements: Implemented pilot program
Goal: support modernization plan through education and awareness | Goal: acquire data & eliminate boundary system | Goal: Use data to establish a plan & use plan to steer stakeholders through education | Goal: Tailored, gradual and modular implementation | Goal: Adjust to the need of stakeholders